Project Planning Phase

| Date | 28 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-4908 |
| Project Name | Import Data Using Transform Maps |
| Maximum Marks | 5 Marks |

1. Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story/Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection(Epic 1) | USN-1 | Gather employee data spreadsheet files | 2 | High | Team Member-1 |
| Sprint-1 | Data Collection(Epic 1) | USN-2 | Load spreadsheet into ServiceNow to create staging Import Set table (u_employee_test) | 1 | High | Team Member-2 |
| Sprint-1 | Data Preparation(Epic 2) | USN-3 | Create custom target table Employee Test (u_employee_test) and define schema fields | 3 | High | Team Member-3 |
| Sprint-1 | Data Preparation(Epic 2) | USN-4 | Build Sample Spreadsheet Import Transform Map to map source columns to target table fields | 3 | High | Team Member-3 |
| Sprint-1 | Data Preparation(Epic 2) | USN-5 | Enable Coalesce = True on Employee ID to prevent duplicate records on re-import | 3 | High | Team Member-4 |
| Sprint-1 | Data Visualization (Epic 3) | USN-6 | Create Employees by Location report | 2 | Medium | Team Member-5 |
| Sprint-1 | Data Visualization(Epic 3) | USN-7 | Create Employees by Department pie chart report | 2 | High | Team Member-5 |
| Sprint-1 | Data Visualization(Epic 3) | USN-8 | Create Employee List Report summary report | 2 | Medium | Team Member-5 |
| Sprint-1 | Dashboard(Epic 4) | USN-9 | Configure Access Control List (ACL) Admin Overrides = True and build Employee Analytics Dashboard via PA_DASHBOARDS.FORM | 5 | High | Team Member-5 |
| Sprint-1 | Story(Epic 5) | USN-10 | Finalize end-to-end import testing, validation of insert/update/ignore runs, and project documentation | 5 | High | Team Member-5 |

- Project Tracker, Velocity & Burndown Chart Data

| Sprint | Total Story Points | Duration | Sprint Start Date | - Sprint End Date (Planned) | - Story Points Completed (as on planned End Date) | Sprint Release Date(Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 7 Days | 22 Sep 2026 | 23 Sep 2026 | 12 | 23 Sep 2026 |
| - Sprint-2 | 16 | 7 Days | 24 Sep 2026 | 25 Sep 2026 | 16 | 28 Sep 2026 |

3. Velocity Calculation

- Sprint 1 Story Points: 2 + 1 + 3 + 3 + 3 = 12\text{ Story Points}

- Sprint 2 Story Points: 2 + 2 + 2 + 5 + 5 = 16\text{ Story Points}

- Total Story Points: 12 + 16 = 28\text{ Story Points}

​Number of Sprints: 2

Total Story Points Completed		28

Velocity= _________________________=	-----=14 Story Points Per Sprint

Number of Sprints			2

- Team Average Velocity (AV) per day (based on a 6-day sprint duration):

Velocity	      14

AV=  _______________________= -------  =  2.33 Story  Points per Day

Sprint Duration              6