User Acceptance Testing (UAT) Report

| Date: | September 28, 2026 |
| --- | --- |
| Team ID: | SWTID-2026-3622 |
| Project Name: | Import Data using Transform Maps (Spreadsheet) |

Project Overview

- Project Name: Import Data using Transform Maps (Spreadsheet)

- Project Description: This project involves importing employee information into ServiceNow using Import Sets and Transform Maps. The process stages data in a temporary Import Set Table (u_employee_import), validates and maps standard fields (Employee ID, Name, Email, Department, Location) to the target table (u_employee_test), enforces uniqueness using Coalesce on Employee ID to prevent duplicate records, and builds visual reports and dashboards for administrative monitoring.

- Project Version: 1.0

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | Create Target Table & Form Layout | 1. Navigate to Tables > Create New. 2. Set Label: Employee Test (u_employee_t est). 3. Go to | Table and all required string fields are created and displayed on the form layout. | Table u_employee_te st created successfully with all 5 fields. | Pass |

- Testing Period: September 25, 2026 to September 28, 2026

Testing Scope

- Milestone 1: Preparation of sample employee spreadsheet and creation of custom target table (u_employee_test) with required form fields.

- Milestone 2: Configuration of Import Set Table (u_employee_import), field mapping, and initial data transformation.

- Milestone 3: Validation of imported records, configuration of Coalesce on Employee ID, and re-importing modified/duplicate Excel datasets to verify update vs. ignore logic.

- Milestone 4: Creation of analytical pie/list reports and integration into a unified Employee Analytics Dashboards page.

Testing Environment

- URL/Location: ServiceNow Developer Instance / myskillwallet.ai Workspace

- Credentials (if required): Admin Credentials (System Administrator)

Test Cases

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
|  |  | Form Layout and add fields (Employee ID, Employee Name, Email, Department, Location). 4. Save form. |  |  |  |
| TC-002 | Load Data into Import Set Table | 1. Go to System Import Set > Load Data. 2. Upload Sample Spreadsheet.xl sx. 3. Set Label: Employee Import (u_employee_i mport). 4. Click Submit. | Spreadsheet data is successfully staged in the u_employee_i mport table. | Staging import set table created with status "Completed". | Pass |
| TC-003 | Field Mapping & Initial Transformation | 1. Create Transform Map named Sample Spreadsheet Import. 2. Select Target Table u_employee_te st. 3. Click Auto Map Matching Fields. 4. Click Transform. | All fields map correctly and target table populates with spreadsheet rows. | Field mappings matched automatically; records populated target table. | Pass |
| TC-004 | Configure Coalesce Field | 1. Open Transform Map under System Import Sets. 2. Go to Field Maps related list. 3. Set Coalesce to True for Employee ID. 4. Save the | Employee ID is designated as the primary key for duplicate checks. | Coalesce set to True for Employee ID successfully. | Pass |

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
|  |  | form. |  |  |  |
| TC-005 | Test Update & Insert Logic via Coalesce | 1. Upload updated sheet with 4 rows (2 existing IDs modified, 2 new IDs added). 2. Run Transform. 3. Check Transform History. | Transform History shows 2 records Inserted and 2 records Updated. | 2 new records inserted; 2 existing records updated without creating duplicates. | Pass |
| TC-006 | Test Duplicate Ignored Logic | 1. Upload the exact same 4-row spreadsheet again. 2. Run Transform. 3. Check Transform History. | System detects identical records and skips processing. | Transform History displays 0 Inserted, 0 Updated, and 4 Ignored. | Pass |
| TC-007 | Generate Visual Reports | 1. Go to Reports > Create New. 2. Create Pie Charts for Department and Location using table u_employee_te st. 3. Create a List report for Employee details. | Reports generate visual metrics accurately reflecting target table data. | All 3 reports generated with correct counts and visuals. | Pass |
| TC-008 | Build Dashboard & Add Widgets | 1. Create new Dashboard Employee Analytics Dashboards. 2. Open created reports and select Add to Dashboards. 3. Verify widget layout. | Dashboard displays all 3 report widgets in a unified view. | Dashboard built successfully with pie chart and list widgets. | Pass |

Bug Tracking

| Bug ID | Bug Description | Steps to reproduce | Severity | Status | Additional feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | Duplicate record creation on initial import re-run. | 1. Upload sample sheet. 2. Run Transform Map without Coalesce set. 3. Re-run import. | High | Closed | Resolved by setting Coalesce = True on the Employee ID field mapping. |
| BG-002 | Dashboard creation restricted via standard menu. | 1. Navigate to Self-Service > Dashboards. 2. Click Create New. | Medium | Closed | Bypassed by using backend form PA_DASHBOA RDS.FORM after enabling ACL admin override. |

Sign-off

- Tester Name: Afrin A / Archana N / Esakkithal E / Nardhana T K / Shifana M A

- Date: September 28, 2026

- Signature: Verified via Team SWTID-2026-4908 Submission

Notes

- All test scenarios were validated against positive data loads, update triggers, and duplicate prevention tests.

- Coalesce validation proved successful with 0 duplicate records created during full re-imports.

- Deployment sign-off requested for final review and grading.